## Slide 1
Service Desk Ticketing System
A multi-tenant support desk we build & own — on Oracle APEX
Team kickoff · 3-week hackathon · 2026

## Slide 2
Why we're building this
The pitch in one slide
• Tools like Jira Service Management are expensive — recurring per-agent cost.
• We are a vendor: we support multiple client companies every day.
• Build our own service desk on APEX → own it, brand it, extend it, stop paying.
  – APEX is the right tool: built-in login, role-based access & reporting.
  – Strong story for the judges: real business value, not a toy.
Service Desk Ticketing System · APEX Hackathon
2

## Slide 3
What we're building
Multi-tenant = many client companies, isolated from each other
Clients raise tickets → our agents triage, assign & resolve → managers oversee everything.
Role-based access
Multiple companies
Ticket assignment
Dashboard
↑ The four things the judges explicitly asked for. These are non-negotiable.
Most important rule: a client must NEVER see another client's tickets. That single guarantee is what makes a judge believe "production-level".
Service Desk Ticketing System · APEX Hackathon
3

## Slide 4
Four roles
Who can see and do what
Client User
Client side
Sees only their OWN tickets. Raise, comment, track.
Client Admin
Client side
Sees ALL of their company's tickets. Oversees their staff.
Support Agent
Our side
Works tickets for their ASSIGNED PROJECTS only (clients they cover): status, comments, resolve.
System Admin
Our side
Everything: manage companies/users, ASSIGN tickets, dashboards.
Service Desk Ticketing System · APEX Hackathon
4

## Slide 5
How we'll work the problem
The order we design in — each step feeds the next
1. Functional requirements
WHAT the system must let people do — the contract
2. Workflow
How a ticket behaves from New → Closed
3. Database
The tables that store it (APEX is database-first)
4. Goals & tasks
Only then: split the work across the team
Service Desk Ticketing System · APEX Hackathon
5

## Slide 6
Scope — what's in, what's out
Protect a working demo over adding features
MUST
This IS the product
• Companies + projects + users + roles
• Login & tenant isolation
• Create / view / edit ticket
• Assign to an agent
• Comments + history
• Dashboard
• Ticket type: Incident / Service Request
SHOULD
Breadth + polish points
• Categories & priorities
• Filtering & search
• Branded UI theme
• Assignment notification
• CSAT rating (stars)
• Dashboard analytics
• Auto-ack email
• Reassign to higher tier (L1-L4) • Auto-escalation on SLA breach (two-stage, per-project threshold, ITIL 4) • SLA per severity per project (breach indicators) • Status-change notifications (ITIL) • Resolution code + summary on Resolve\n• Triage gate (priority before In Progress) • First-response time tracking • SLA Compliance % KPI • Workload in assignment LOV • Severity guidance on create form
COULD
Only if ahead of schedule — don't commit
• AI category suggest
• File / screenshot attachments
Service Desk Ticketing System · APEX Service Desk
6
FUTURE
Out of scope for demo — ITIL production roadmap
• VPD / RLS row security
• Real SLA engine (timers)
• Object-storage attachments
• Project Lead role (is_lead)
• Email-to-ticket intake
• SSO / directory login
• KB portal & integrations

## Slide 7
Ticket workflow
The life of a ticket — every change is logged
New
→
Assigned
→
In Progress
→
Resolved
→
Closed
Optional extras (decide today): On Hold (pause) · Reopen (client says not fixed)
• Client raises → Admin assigns an agent → agent works & resolves → client confirms close.
• Only certain roles can make each move. Every move is written to ticket history.
Service Desk Ticketing System · APEX Hackathon
7

## Slide 8
Data model (7 tables)
Get this right and the screens almost build themselves
COMPANIES
vendor + each client
APP_USERS
everyone who logs in (role + company)
TICKETS
the requests (the tenant key lives here)
TICKET_COMMENTS
the conversation
TICKET_HISTORY
audit trail of every change
CATEGORIES
ticket types
Every ticket carries a company_id — that keeps clients isolated. Agents are further scoped to their projects via AGENT_COMPANIES.
Service Desk Ticketing System · APEX Hackathon
8
AGENT_COMPANIES
which clients (projects) each agent covers

## Slide 9
APEX page architecture — the screens
One page serves many roles · authorization + WHERE company_id · 12 pages → 10 MUST, 2 SHOULD
Group | # | Page | APEX page type | Who · scope | Priority
Auth & Shell | 1 | Login | Login Page (built-in) | All roles · Shared | MUST
 | 2 | Home / Landing | Blank / redirect or Cards | All roles · Shared | MUST
Dashboard | 3 | Dashboard | Cards + Chart regions | All roles · Shared, role-filtered | MUST
Tickets — the core | 4 | Ticket List / Queue | Faceted Search (or IR) | All roles · Shared, filtered | MUST
 | 5 | Ticket Detail | Form + Comments & History | All roles · Shared, gated | MUST
 | 6 | Create / Raise Ticket | Form (Modal Dialog) | Client User / Admin · Role-specific | MUST
 | 7 | Assign / Reassign | Form (Modal Dialog) | System Admin · Role-specific | MUST
 | 8 | Add Comment | Form (Modal Dialog) | All roles · Shared, gated | MUST
Admin | 9 | Companies (manage) | Interactive Grid | System Admin only · Role-specific | MUST
 | 10 | Users (manage) | Interactive Grid | System Admin only · Role-specific | MUST
Supporting | 11 | Categories (manage) | Interactive Grid | System Admin · Role-specific | SHOULD
 | 12 | My Profile | Form | All roles · Shared | SHOULD
Demo needs only the 10 MUST pages. Status changes, comments & history = buttons/regions on Ticket Detail — not pages.
Service Desk Ticketing System · APEX Hackathon
9

## Slide 10
3-week plan
Always have something that works
Week 1 — Foundation
• Data model + login + roles
• Tenant isolation
• One end-to-end slice: raise → view
• Goal: prove the architecture
Week 2 — Core features
• Assignment + full workflow
• Comments + history
• Ticket lists + dashboard
• Goal: all MUSTs done
Week 3 — Polish & demo
• Categories, filtering, theme
• Notifications
• Hard testing (isolation!)
• Goal: rehearse a flawless demo
Service Desk Ticketing System · APEX Hackathon
10

## Slide 11
Who owns what
Mixed team — everyone owns something real
Data model & security
Strongest dev(s)
Tables, login, roles, isolation — do first
Ticket screens & workflow
Dev(s)
Create/view/edit, assign, status, comments
Dashboard & reporting
Dev or confident non-dev
Charts + filtered lists (mostly declarative)
UI/UX, theme & test data
Non-dev(s)
Branding, navigation, realistic sample data, testing
Demo & QA
Lead + rotating
Demo script, hammer tenant isolation, keep scope honest
Service Desk Ticketing System · APEX Hackathon
11

## Slide 12
Decisions to make today
I have a recommended default for each — we just confirm
• A · Agent self-assigns, or only Admin assigns? → CONFIRMED: both — agents self-assign + Admin assigns/reassigns
• B · Include On Hold + Reopen now? → Minimal first, add if time
• C · Tenant isolation = app item + WHERE + auth schemes? → Yes
• D · Confirm MUST / SHOULD / COULD scope
• E · Confirm who owns what
• F · Confirm the 3-week milestones
• G · Escalate action only, or add Tier-2/Lead roles? → Action only
• H · Adopt the 4 new SHOULD items (CSAT, analytics, auto-ack, escalate)? → Yes
• I · Agents see all clients, or only their projects? → Scoped to assigned projects
Service Desk Ticketing System · APEX Hackathon
12

## Slide 13
Let's build it.
Lock the requirements & data model today → start building tomorrow.